# QE Web Development Workbench

Technical Architecture Specification

Unified local + browser IDE, integrated terminal, and SSH remote development

| Purpose | Define an implementable architecture for a QE-owned development environment that works locally and through a browser. |
| --- | --- |
| Primary users | QE / SDET engineers, automation developers, test engineers, and platform maintainers. |
| Recommended foundation | Eclipse Theia for the IDE shell; Node.js/TypeScript services; xterm.js/node-pty for terminal sessions; SSH service for remote hosts. |
| Delivery model | Start as an MVP in containers; evolve toward enterprise SSO, RBAC, secrets management, audit, and scalable multi-workspace deployment. |

Version 0.1

# Contents

1. Executive Summary

2. Requirements and Design Goals

3. Recommended Architecture

4. Component Responsibilities

5. Workspace and Remote-Connection Model

6. Terminal and SSH Session Design

7. API Surface

8. Data Model

9. Security and Governance

10. Repository / Monorepo Structure

11. Deployment Topology

12. MVP Roadmap

13. Risks and Technical Decisions

14. Acceptance Criteria

15. Reference Architecture Sources

# 1. Executive Summary

The proposed product is a unified QE development workbench: one workspace model that can be opened from a desktop client or a browser, with the same editor, file explorer, terminal, Git workflow, test tooling, and remote-connection concepts. The central architectural principle is to separate the IDE client from the workspace/compute services so the browser is not required to establish SSH directly.

Eclipse Theia is a strong foundation for this requirement because its platform is designed around separate frontend and backend processes and supports desktop, browser, and remote-server usage from one architectural model. Theia also supports composing a custom product from existing extensions and adding organization-specific functionality as custom extensions. [1][2][3]

For interactive terminals, the recommended browser renderer is xterm.js. Local PTY creation can use node-pty, while remote sessions can be established by an SSH service based on ssh2 or an enterprise SSH client layer. xterm.js renders the terminal in the browser; node-pty provides pseudoterminal processes for local shells; ssh2 provides SSH client functionality from Node.js. [4][5][6]

Core architectural rule The browser is a client. Workspace services own filesystem/process/SSH operations. This keeps credentials, remote access policy, and session lifecycle on the trusted side of the system.

# 2. Requirements and Design Goals

## 2.1 Functional requirements

Provide a VS Code-like development experience without requiring every workflow to run in a local editor.

Support browser-based code editing and terminal sessions over HTTPS/WSS.

Support a desktop/local client using the same workspace model and extension set.

Support remote connections to other systems through SSH.

Allow a user to maintain multiple remote targets and open a project/workspace against a selected target.

Provide file browsing, code editing, terminal access, Git operations, build/test execution, and environment configuration.

Add QE-specific workflows later: test runner, device/environment manager, logs, reports, artifacts, and health checks.

## 2.2 Non-functional requirements

No plaintext SSH private keys in browser storage.

Authenticated and authorized access to every workspace and remote target.

Remote sessions must be independently revocable and auditable.

Workspace isolation must prevent one user/session from accessing another user's filesystem or process context.

Terminal and file operations must remain responsive under ordinary QE workloads.

The design must scale from a single-node MVP to multiple workspace nodes without redesigning the user-facing model.

## 2.3 Explicit design constraints

| Constraint | Decision |
| --- | --- |
| Same local + web experience | Use a common workspace contract and shared IDE extensions; client-specific transport is an implementation detail. |
| Remote system access | SSH is a backend capability exposed through a controlled session API, not a browser-side direct socket. |
| QE customization | Keep QE features modular so they can be added as Theia extensions and backend services. |
| Enterprise readiness | Make identity, policy, secrets, sessions, and audit explicit architectural components rather than afterthoughts. |

# 3. Recommended Architecture

Logical architecture:

Figure 1 - Logical architecture

+---------------------------+
                             |         QE WORKBENCH      |
                             | Browser client | Desktop  |
                             +-------------+-------------+
                                           |
                                 HTTPS / WebSocket
                                           |
                             +-------------v-------------+
                             |      API / Session        |
                             |   Gateway + Auth + RBAC   |
                             +------+----------+---------+
                                    |          |
                     +--------------+          +----------------+
                     |                                         |
             +-------v--------+                       +--------v--------+
             | Workspace      |                       | Connection      |
             | Manager        |                       | Manager         |
             +-------+--------+                       +--------+--------+
                     |                                         |
           +---------+---------+                    +------------v-----------+
           |                   |                    | SSH Session / Policy   |
     +-----v-----+       +-----v-----+              +------------+-----------+
     | Workspace |       | Terminal  |                           |
     | FS/Process|       | Service   |                      SSH over TCP
     +-----+-----+       +-----+-----+                           |
           |                   |                         +-------v--------+
           |             PTY / process                    Remote hosts   |
           |                                             Linux / VM / DUT |
           +-------------------+                         +-----------------+
                               |
                      QE-specific services
                 tests / reports / devices / logs

## 3.1 Why this split

Theia already separates frontend and backend responsibilities and communicates between them using WebSockets/HTTP APIs. That maps naturally to a browser client that can connect to a trusted workspace backend. In desktop mode, the backend can run locally, while the browser mode can connect to a remote backend. [1]

The recommended product therefore does not create two independent products. It creates one workspace contract with two presentation targets: browser and desktop.

## 3.2 Runtime modes

| Mode | Frontend | Backend | Filesystem / process context |
| --- | --- | --- | --- |
| Desktop/local | Theia in Electron | Local Theia / QE backend | Developer workstation |
| Browser / remote workspace | Theia in browser | QE workspace node | Managed workspace node / container |
| Browser / remote host | Theia in browser | QE workspace node + SSH connection manager | SSH target host |

# 4. Component Responsibilities

| Component | Primary responsibility | MVP scope |
| --- | --- | --- |
| Theia frontend | Editor, explorer, commands, terminal UI, workspace UX. | Use existing Theia capabilities; add QE extensions. |
| Workspace Manager | Create/open/close workspace; map workspace -> runtime; track state. | Single workspace node first. |
| Session Manager | Authenticate browser connections; issue session identifiers; enforce idle/expiry policy. | JWT/OIDC + server-side session tracking. |
| Connection Manager | Store remote-host metadata and broker connection lifecycle. | SSH target registration + connect/disconnect. |
| Terminal Service | Create local/remote terminal channels and stream input/output. | WebSocket + PTY/SSH channel. |
| File Service | Read/list/write/watch files in the selected workspace context. | Workspace filesystem only. |
| QE Extension Layer | Test runner, device management, reports, logs, QE commands. | One example extension + extension SDK shape. |
| Secrets Adapter | Resolve SSH keys/tokens from enterprise secret storage. | Encrypted storage interface; pluggable provider. |
| Audit Service | Track logins, target connections, workspace access and policy events. | Connection/session lifecycle events. |

## 4.1 Boundaries

The IDE should not own secret storage.

The SSH subsystem should not render UI; it exposes connection/session APIs consumed by the IDE layer.

QE-specific features should not embed raw SSH credentials; they request capabilities from the connection/session layer.

Workspace state should be server-addressable so browser and desktop clients can target the same workspace model.

# 5. Workspace and Remote-Connection Model

## 5.1 Workspace abstraction

Workspace
  id
  name
  owner
  projectRoot
  runtimeType      local | container | remote-ssh
  runtimeRef       workspace-node or remote-connection id
  status            starting | ready | stopped | failed
  settings
  createdAt / updatedAt

RemoteConnection
  id
  name
  host
  port
  user
  authRef
  knownHostRef
  policyRef
  status

A workspace is not just a directory. It is a logical unit containing project files, execution context, environment settings, and a selected runtime. This allows the same project model to be local, hosted in a workspace container, or mounted through an SSH-backed remote context.

## 5.2 User flow: connect to remote system

Figure 2 - Remote connection flow

User -> Browser: Open QE Workbench
Browser -> Auth: Authenticate
Browser -> Workspace API: Open workspace
Browser <- Workspace API: Workspace metadata
User -> Connection UI: Select qe-linux-01
Browser -> Connection API: POST /connections/{id}/sessions
Connection API -> Policy: Authorize target access
Connection API -> Secret Store: Resolve auth material
Connection API -> SSH Target: Connect + verify host key
SSH Target -> Connection API: Authenticated session
Connection API -> Browser: sessionId + terminal channel
Browser -> Terminal WS: stream input/output

# 6. Terminal and SSH Session Design

## 6.1 Browser terminal

xterm.js is the recommended terminal rendering layer in the browser. It provides the terminal UI and input/output handling; it does not itself provide the SSH transport. [4]

## 6.2 Local shell

For a local workspace process, node-pty is appropriate because it creates pseudoterminal processes and is explicitly intended for terminal-emulator scenarios. Its maintainers also note that internet-accessible deployments should isolate PTY processes, for example inside a container. [5]

## 6.3 Remote SSH shell

For an SSH-backed terminal, the backend establishes the SSH connection, requests a PTY channel, and bridges data to the browser WebSocket. ssh2 provides Node.js SSH client functionality including command execution and shell/channel operations. [6]

Figure 3 - Terminal transport

Browser
                    |
                 WebSocket
                    |
              Terminal Gateway
                /          \
               /            \
        Local PTY             SSH PTY
        node-pty              ssh2
           |                    |
       /bin/bash             sshd on target
       pwsh / zsh             shell / command

## 6.4 Session lifecycle

1. Create authenticated application session.

2. Authorize requested workspace and/or remote target.

3. Create a server-side terminal session object with an unguessable identifier.

4. Establish local PTY or SSH channel.

5. Bridge terminal bytes over an authenticated WebSocket.

6. Refresh activity/heartbeat timestamps and enforce idle timeout.

7. On disconnect, terminate or detach the backend process according to session policy.

8. Write security-relevant lifecycle events to the audit stream.

# 7. API Surface

The following is an MVP-level API contract. Exact field names can be refined during implementation.

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/v1/workspaces | List workspaces visible to the user. |
| POST | /api/v1/workspaces | Create a workspace. |
| GET | /api/v1/workspaces/{id} | Get workspace metadata and runtime state. |
| POST | /api/v1/workspaces/{id}/start | Start workspace runtime. |
| POST | /api/v1/workspaces/{id}/stop | Stop workspace runtime. |
| GET | /api/v1/connections | List allowed remote targets. |
| POST | /api/v1/connections | Register a remote target. |
| POST | /api/v1/connections/{id}/sessions | Open an SSH session. |
| DELETE | /api/v1/sessions/{id} | Close a terminal/remote session. |
| GET | /api/v1/audit/events | Query security/audit events based on role. |
| WS | /api/v1/terminal/{sessionId} | Bidirectional terminal stream. |

## 7.1 Example: open SSH session

POST /api/v1/connections/cn_123/sessions
Authorization: Bearer <token>
Content-Type: application/json

{
  "workspaceId": "ws_456",
  "terminal": {
    "cols": 120,
    "rows": 32,
    "cwd": "/home/tester/project"
  }
}

202 Accepted
{
  "sessionId": "sess_789",
  "transport": "websocket",
  "expiresAt": "2026-09-30T13:15:00Z"
}

# 8. Data Model

The initial relational model can use PostgreSQL. Secret values should be stored through an encrypted provider interface rather than directly in normal application tables.

| Table | Key fields | Notes |
| --- | --- | --- |
| users | id, subject, display_name, status | Identity mapped from OIDC/SSO. |
| roles | id, name | RBAC role definitions. |
| workspace_members | workspace_id, user_id, role | Workspace membership. |
| workspaces | id, name, owner_id, runtime_type, runtime_ref, status | Logical workspace. |
| remote_connections | id, name, host, port, username, policy_id | Target metadata; no plaintext private key. |
| connection_policies | id, allowed_users/roles, allowed_ports, restrictions | Access control for targets. |
| credentials | id, provider_ref, type, metadata | Pointer to secrets manager / encrypted secret store. |
| sessions | id, user_id, workspace_id, connection_id, state, started_at, expires_at | Runtime session tracking. |
| audit_events | id, user_id, action, resource_type, resource_id, timestamp, result | Security-relevant history. |

## 8.1 Entity relationship view

User 1---N WorkspaceMember N---1 Workspace
User 1---N Session N---1 Workspace
Workspace N---0..1 RemoteConnection
RemoteConnection 1---N Session
RemoteConnection N---1 ConnectionPolicy
Session 1---N AuditEvent
RemoteConnection 1---1 CredentialReference

# 9. Security and Governance

## 9.1 Authentication

Use enterprise SSO/OIDC when available. The application session should be established through the organization's identity provider rather than creating a second independent password system.

## 9.2 Authorization

Workspace-level permissions: owner, editor, viewer, operator (example roles).

Target-level permissions: who can initiate SSH to which host/group.

Capability controls: terminal, file write, test execution, port forwarding, environment mutation.

Administrative controls separated from developer controls.

## 9.3 SSH credential handling

Prefer organization-managed credentials, workload identity, short-lived credentials, or SSH-agent integration where feasible.

Do not put private keys or passwords in browser storage.

Store only references/metadata in the normal database when a secrets manager is available.

Validate remote host keys and retain known-host information under policy control.

## 9.4 Isolation

A browser IDE exposes powerful capabilities: shell execution, file modification, and network access. Workspace backends should therefore be isolated using containers or dedicated runtimes, with CPU/memory/process/network controls appropriate to the environment. node-pty itself cautions that PTY processes run with the parent permissions and recommends container isolation for internet-accessible services. [5]

## 9.5 Auditing

Login/logout and authentication outcomes.

Workspace create/open/stop/delete events.

Remote target connect/disconnect outcomes.

Credential resolution and policy-denied events (never log secret material).

Administrative policy changes.

# 10. Repository / Monorepo Structure

qe-workbench/
├── apps/
│   ├── browser-app/                 # Theia browser application
│   └── desktop-app/                 # Theia Electron application
│
├── packages/
│   ├── qe-core/                     # shared domain types / interfaces
│   ├── qe-auth/                     # OIDC/session integration
│   ├── qe-workspace/                # workspace lifecycle service
│   ├── qe-connections/              # remote connection manager
│   ├── qe-terminal/                 # terminal gateway / PTY bridge
│   ├── qe-files/                    # workspace filesystem APIs
│   ├── qe-secrets/                  # secrets provider abstraction
│   ├── qe-audit/                    # audit event publisher / store
│   └── qe-extension/                # common QE Theia extension bundle
│
├── extensions/
│   ├── test-runner/
│   ├── environment-manager/
│   ├── device-manager/
│   └── report-viewer/
│
├── services/
│   ├── api-gateway/
│   ├── workspace-service/
│   ├── connection-service/
│   └── audit-service/
│
├── infra/
│   ├── docker/
│   ├── k8s/
│   └── observability/
│
├── docs/
│   ├── architecture/
│   ├── api/
│   └── runbooks/
│
└── package.json / workspace config

Implementation note The exact package split can be smaller for the MVP. The important boundary is to keep IDE extensions, session/transport logic, workspace lifecycle, and secrets handling separable.

# 11. Deployment Topology

## 11.1 MVP topology

+----------------+
                         | User Browser   |
                         +-------+--------+
                                 |
                              HTTPS/WSS
                                 |
                       +---------v---------+
                       | Reverse Proxy     |
                       | Nginx / ingress   |
                       +---------+---------+
                                 |
                     +-----------v-----------+
                     | QE Workspace Node     |
                     | Theia + QE services   |
                     +-----+-----------+-----+
                           |           |
                    workspace FS      SSH
                                       |
                                +------v------+
                                | Remote Host |
                                +-------------+

## 11.2 Scaled topology

Identity Provider / SSO
                      |
                +-----v------+
                | API / Ingress|
                +--+-------+--+
                   |       |
             +-----v--+ +--v-----------+
             | Control| | Workspace Pool |
             | Plane  | | node A/B/C...  |
             +---+----+ +--+----------+--+
                 |           |          |
             Postgres     workspace   SSH broker
             + secrets       pods        |
                                      remote systems

## 11.3 Observability

Metrics: active workspaces, active terminal sessions, SSH connection latency, session failures, workspace startup time.

Logs: structured service logs with request/session correlation IDs; never log secrets or raw terminal streams by default.

Tracing: trace browser API request -> session broker -> SSH connection for diagnosis.

# 12. MVP Roadmap

| Phase | Deliverable | Exit criteria |
| --- | --- | --- |
| 0 - Proof of architecture | Theia browser app + one backend + one local terminal. | Developer can edit a file and run a command in the browser. |
| 1 - Local + web parity | Desktop Electron app using same extensions and workspace contracts. | Same sample project works from both clients. |
| 2 - SSH remote target | Remote target registration, host-key validation, SSH PTY terminal. | Browser user can connect to approved Linux host and operate a project directory. |
| 3 - Remote filesystem | Remote file tree/editor operations tied to SSH target. | Open/edit/save remote files through the IDE. |
| 4 - QE features | Test runner, environment manager, reports and logs. | Run a representative QE test flow end-to-end. |
| 5 - Enterprise hardening | SSO, RBAC, secret manager, audit, resource isolation, observability. | Security and operational readiness review passes. |

## 12.1 Suggested first milestone

Do not begin with SSH, secrets, and the full QE feature set simultaneously. The fastest architecture proof is:

1. Build a minimal Theia browser app.

2. Run it with a Node.js backend in a container.

3. Add a working integrated terminal and verify WebSocket stability.

4. Add a small QE extension with a custom command/panel.

5. Introduce the remote connection service and one controlled SSH target.

# 13. Risks and Technical Decisions

| Topic | Risk / decision | Recommended response |
| --- | --- | --- |
| Remote filesystem semantics | SSH-mounted or proxy filesystem can differ in latency and file-watching behavior. | Start with explicit remote file APIs; measure real QE projects before choosing a transparent mount model. |
| SSH credential model | Long-lived private keys create operational and security burden. | Integrate a secrets manager/SSH agent pattern early in the enterprise phase. |
| Browser terminal scale | Many concurrent interactive sessions can become connection-heavy. | Track session count and bytes/sec; isolate terminal brokers if needed. |
| Extension compatibility | Not every VS Code extension behaves identically in Theia. | Validate the extensions QE requires; use compatible registry/versioning and custom extensions where necessary. [7] |
| Native dependencies | node-pty and other native modules complicate container and desktop builds. | Pin Node/runtime versions and build in reproducible CI images. |
| Untrusted commands | Users can execute arbitrary commands on a workspace or target. | Treat workspace nodes and SSH targets as privileged resources; enforce policy and isolation. |
| Port forwarding | Tunneling can bypass network controls. | Make forwarding an explicit capability with allowlists and audit. |

## 13.1 Key decision record

| Decision | Choice | Reason |
| --- | --- | --- |
| IDE framework | Eclipse Theia | Designed for browser/desktop/remote use and custom product composition. [1][2] |
| Terminal UI | xterm.js | Purpose-built browser terminal renderer. [4] |
| Local PTY | node-pty | Pseudoterminal API suitable for terminal emulators. [5] |
| SSH transport | ssh2 or enterprise SSH adapter | Node.js SSH client support; keep adapter boundary to allow enterprise replacement. [6] |
| Identity | Enterprise OIDC/SSO | Avoid a second password system and align to company controls. |
| Persistence | PostgreSQL | Relational fit for users, workspaces, targets, sessions and audit metadata. |
| Secrets | External secret manager abstraction | Avoid coupling application DB directly to sensitive key material. |

# 14. Acceptance Criteria

A developer can open the same sample QE workspace through the browser and desktop client.

The editor can create, open, edit and save project files.

The integrated terminal provides an interactive shell in the selected workspace context.

A remote Linux system can be registered, policy-authorized, connected through SSH, and disconnected cleanly.

The user can open a remote project directory and work with files through the same UI concepts as local work.

Remote sessions terminate when the user disconnects or the configured timeout is reached.

No plaintext private key is persisted in browser storage or normal application logs.

Access to remote targets is denied when the user is not authorized by policy.

Connection and workspace lifecycle events are auditable without recording secrets.

At least one QE-specific extension demonstrates that the platform can run an organization-owned test workflow.

## 14.1 Demo scenario for stakeholder review

1. User signs in with company SSO.

2. User opens “Login Automation” workspace.

3. IDE loads the source tree and project settings.

4. User selects remote target “qe-linux-01”.

5. Platform validates policy and connects by SSH.

6. User opens /home/tester/login-automation and edits a test.

7. User opens terminal and runs the QE test command.

8. Test output streams into the terminal; report is available in the QE panel.

9. User disconnects; server closes the SSH channel and records the session end event.

# 15. Reference Architecture Sources

[1] Eclipse Theia - Architecture Overview. Describes frontend/backend separation and desktop, browser, and remote-server operation. https://theia-ide.org/docs/architecture/ (accessed 30 Sep 2026).

[2] Eclipse Theia - Build your own IDE/Tool. Describes composing custom Theia applications for browser and Electron, plus extension-based customization. https://theia-ide.org/docs/composing_applications/ (accessed 30 Sep 2026).

[3] Eclipse Theia - Extensions. Describes Theia extension mechanisms and customization model. https://theia-ide.org/docs/extensions/ (accessed 30 Sep 2026).

[4] xterm.js - browser terminal documentation. https://xtermjs.org/ and https://xtermjs.org/docs/api/terminal/classes/terminal/ (accessed 30 Sep 2026).

[5] Microsoft node-pty - pseudoterminal bindings for Node.js; includes security guidance for Internet-accessible PTY processes. https://github.com/microsoft/node-pty (accessed 30 Sep 2026).

[6] ssh2 - Node.js SSH2 client/server module documentation and examples. https://github.com/mscdex/ssh2 (accessed 30 Sep 2026).

[7] Eclipse Theia - Installing VS Code Extensions in Theia; documents extension compatibility considerations. https://theia-ide.org/docs/user_install_vscode_extensions/ (accessed 30 Sep 2026).

Important implementation caveat This document is an architecture proposal, not a security approval. Before production rollout, perform a formal security review of authentication, credential handling, target isolation, network egress, port forwarding, audit requirements, and remote-code-execution exposure.